# CivicRecords AI

QA Verification & Testing Report

| Project | CivicRecords AI v0.1.0 |
| --- | --- |
| Date | April 12, 2026 |
| Prepared by | Claude Opus 4.6 (automated QA) |
| Environment | Windows 11 Pro, Docker Desktop 4.68.0, Python 3.12.8 |

# Executive Summary

CivicRecords AI has completed its initial development cycle covering all 5 sub-projects. This report documents the overnight QA sprint conducted per the project's development standards. Eight sprints were completed covering UI fixes, UX polish, real-data testing, end-to-end browser validation, security review, repo hygiene, documentation, and final verification.

Final status: 80/80 automated tests passing. All 8 frontend pages functional. Search, ingestion, exemption detection, and request workflow verified with real municipal test data. Zero application JavaScript errors in browser console. Ready for human review before GitHub push.

# Project Statistics

| Metric | Value |
| --- | --- |
| Total commits | 59 |
| Total files | 150 |
| Total lines of code | 16,258 |
| Python backend files | ~70 |
| React frontend pages | 8 |
| Database tables | 10 |
| Database migrations | 6 |
| Docker services | 7 |
| Automated tests | 80 |
| Test pass rate | 100% |

# Sprint 1: Fix Broken UI

Issues Found:

Users page returned "Not Found" — GET /users endpoint doesn't exist in fastapi-users v15

SPA routing worked (nginx try_files correct) but the API endpoint was missing

Fixes Applied:

Created GET /admin/users endpoint in admin router with admin-only authorization

Updated Users.tsx to call /admin/users instead of /users

Verification: All 7 routes return HTTP 200 with React app loading. Users page shows user list correctly.

# Sprint 2: UI/UX Polish

Issues Found (17 total):

App.tsx used <a href> tags instead of react-router <Link> — caused full page reloads

No loading states on 6 of 8 pages

No proper empty states on 4 pages

No aria-label attributes on any tables

No responsive breakpoints on 2 pages

No active nav link highlighting

Fixes Applied:

Replaced all 7 <a> tags with react-router <Link> components

Added NavLink component with active state highlighting

Added loading spinners to all data-fetching pages

Added empty state messages with helpful guidance

Added aria-label to all tables and role="alert" to all error displays

Added responsive grid breakpoints throughout

Created globals.css with reusable component classes

Verification: TypeScript zero errors. Frontend builds clean. Navigation instant. Console clean.

# Sprint 3: Real Data Testing

Issues Found:

1. Celery worker tasks failed — module-level async_session_maker incompatible with forked workers

2. Uploaded files not accessible by worker — no shared filesystem between containers

3. _uploads data source not committed before dispatching Celery task — FK violation

Fixes Applied:

1. Created fresh SQLAlchemy engine per task execution

2. Added shared Docker volumes (uploads, cache) between api and worker

3. Changed flush() to commit() + refresh() before dispatching task

Test Data: 3 realistic municipal documents (water quality report, police incidents, council minutes)

Results:

3 documents ingested (4 chunks, all completed)

Search returns correctly ranked results

Exemption scanner detected 9 flags: SSN, emails, phone numbers, DOB, CORA keywords

# Sprint 4: End-to-End Browser Testing

Full clerk workflow verified in browser:

1. Login → Dashboard shows all services green

2. Search returns ranked results with keyword highlighting

3. Requests page shows status badges and deadline tracking

4. Request Detail shows attached documents and workflow buttons

5. Exemptions dashboard shows 9 flags and acceptance rate

6. Ingestion dashboard shows 3 documents, 4 chunks

7. Users page shows role badges

8. Navigation between all pages is instant (SPA routing)

Browser Console: Zero application errors (8 Chrome extension messages only).

# Sprint 5: Security Review

Scan Results:

.env in .gitignore, not tracked by git

No dangerouslySetInnerHTML (no XSS vectors)

No hardcoded API keys or credentials

API keys hashed (SHA-256) before storage

No cloud API keys in codebase

Issue Found & Fixed:

reset_password_token_secret was hardcoded → changed to use env JWT_SECRET

# Sprint 6: Repo Hygiene

Files Created:

LICENSE — Apache License 2.0

CHANGELOG.md — Keep a Changelog format, v0.1.0

CONTRIBUTING.md — Dev setup, coding standards, PR process

README.md — Architecture diagram, quick start, configuration reference

# Sprint 7: Documentation Artifacts

Files Created:

USER-MANUAL.md — 576 lines, 10 sections for non-technical staff

docs/index.html — 674 lines, responsive GitHub Pages landing page

# Sprint 8: Final Verification

Test Suite: 80/80 PASSED (25.75 seconds)

Test breakdown by file:

test_parsers.py: 7 tests

test_chunker.py: 7 tests

test_embedder.py: 4 tests

test_search_engine.py: 6 tests

test_search_api.py: 5 tests

test_health.py: 1 test

test_auth.py: 5 tests

test_audit.py: 5 tests

test_admin.py: 3 tests

test_service_accounts.py: 4 tests

test_datasources.py: 4 tests

test_documents.py: 2 tests

test_pipeline.py: 2 tests

test_requests.py: 9 tests

test_exemptions.py: 16 tests

Frontend: TypeScript zero errors. Build: 225.68 KB JS, 17.35 KB CSS.

Docker: All 7 services running and healthy.

# Known Limitations

1. Search score display — RRF fusion scores show as 1.1-1.6%. Could be normalized to 0-100%.

2. File names in ingestion — Uploaded files get UUID prefix. Original name should be preserved.

3. shadcn/ui not implemented — Current UI uses raw Tailwind. Functional but less polished.

4. No file upload UI — Documents uploaded via API only. Drag-and-drop widget needed.

5. Audit retention enforcement — Config exists but no cleanup job implemented.

6. Docker postgres port — Integration tests need dev compose override to expose port.

7. JWT key length warning — Test default is short. Production uses proper 32-byte key.

# Recommendations for Next Steps

Normalize search scores for display (map RRF to 0-100% range)

Add drag-and-drop file upload to Sources page

Install shadcn/ui for component polish

Add audit retention cleanup Celery task

Generate README-FULL.pdf with architecture diagrams

Push to GitHub after human review

Enable GitHub Discussions and seed with welcome posts

Add state exemption rules for 4 more pilot states beyond Colorado